Weekly Report Back Template

**Week:** 5  
**Date:** 24/3

**Completed Tasks:**

* Firebase basic configuration completed.
* Created user table, including user information, password, level, and attributes.
* Finalized the front-end framework.
* Confirmed the backend scanning functionality API.

**Current Focus:**

* Working on achievement-related data.
* Developing the initial drafts for key UI pages:
  + Logo entry page
  + Login page
  + Profile page
  + Character OC page
  + Basic tutorial page
  + Scanning page
* Implementing a small design feature: users must scroll to the bottom of the plant introduction page before turning the page.

**Upcoming Tasks:**

* Integrating front-end and back-end for QR code scanning and image recognition.

**Challenges/Roadblocks:**

* Identifying any potential integration issues between front-end and back-end during the QR code scanning implementation.